## Slide 1: ACS – SDIL Deployment Team - KT
Gopalakrishnan C & Aishwaryalakshmi S

## Slide 2: ACS - Introduction
ACS:
  ACS stands for Auto Configuration Server
  Vendor : Axiros
  Component owner : Roman Reiss / Heimo Pleschiutschnig
Usage:
  Interact with clients or CPE’s for management , reporting, troubleshooting and firmware upgrades.
  ACS have a connectivity between all the set top boxes where the customers being used. We can manage all our operations of all set top boxes using ACS application.
  For example we can do reboot, upgrade your set top boxes, downgrade your set top boxes remotely and FTI (First Time Installation.
Supporting Countries:
  BE - Telenet
  NL - Ziggo
  CH - UPC
  UK - Virgin Media
  CL - VTR

## Slide 3: ACS - Introduction Cont..
Infrastructure for each country:
  Two MySQL Database servers with 4 CPUs & 10 GB Memory
    Store CPE logs and Netflix & Widewine keys
  Two Northbound Application Servers with 6 CPUs & 4 GB Memory
    Reporting and database cluster to store data
  Two Southbound Application Servers with 4 CPUs & 6 GB Memory
    Handle incoming TR-069 requests and notification server
Features:
  ACS have a feature called campaigns. The campaigns used to do bulk activities.
  When we are upgrading all of our set top boxes we will create a campaigns and will schedule at night. Once its done all of our set top boxes provisioned to the higher version.

## Slide 4: ACS - Introduction Cont..
MQTT Service:
  Mqtt service using by the customer care. When customer reports any issue in the set top box they will contact customer care.
  Customer care use this service and login the set top boxes to fix the issue. For mqtt service we have different user in all the servers for all countries.
CRS:
  CRS stands for CPE Redirect Service
  When we are doing First Time Installation CRS will detect the GEO Graphical location automatically and download required packages based on the location from VSPP and configure the set top boxes.
  As per CRS upgrade we are updating the OMW config file.

## Slide 5: ACS - Deployment
Deployment Versions:
  M2D3 – Greenfield.
  R4.5.3 – Manual Table Creation & Key import.
  R4.6 – Some manual activities.
  R4.7 – Automatic Table Creation & User Creation. Prechecks are automated
  R4.8 – Changed chroot path. Replaced mysql proxy LB to advanced HA proxy LB. Upgraded Mysql & ACS Application version.
  R4.9 - Small patch from development side.
  R4.10 – Fstab fix
  R4.12 – STB Provisioning
  R4.13 – Changes in CPE ID & Cleanup activities
  R4.15 - Cleanup activities & OMW file update
Deployment Timings:
  PreProd - All five countries (BE,NL,CH,UK,CL) in same day 6 AM to 11:30 AM CET
  Prod - Four Countries (BE,NL,CH,UK) in same day 1 AM to 6AM CET
  - CL (VTR) in Next day 7 AM to 12 PM CET

## Slide 6: ACS - Application Workflow
ACS Development Team
    Develop the code based on the requirement.
Lab OBOSI Team
    Lab team doing code evaluation, syntax issues, compilation issues and also they test only one application.
E2ESI Team (5A Lab)
    E2ESI team is doing the integration testing for all of our components.
    Also they verify all the user stories are functionally working.
PreProd Deployment
    SDIL Deployment team doing preprod and prod deployment.
Prod Deployment
Note:
  Lab OBOSI & E2ESI Team handled by Accenture.
  PreProd & Prod Deployment handled by us (Prodapt).

## Slide 7: ACS - Deployment Process Flow
Below process we are following for all the deployments.
Access to the servers (PreProd/Prod)
  VPN Access
  Jump Servers Access
  ACS Servers
  Temp Sudo Access
Prepare Application LLD
  We need to verify all the variables and attributes in the ansible deployment playbook with acs-obo.ini file based on the deployment guide.
  Verify the servers list and IP addresses with help of Infra LLD for all countries.
  Update the new variables & attributes in acs-obo.ini file.
  Once acs-obo.ini file updated we need to get an approval from E2ESI team in LG. The acs-obo.ini file should be approved before deployment. We have Jira ticket for this. We need to attach the file and send the ticket to particular person.
  Create CRQs for all release.

## Slide 8: ACS - Deployment Process Flow Cont..
Prerequisites for all countries
  Connection Status based on Network LLDs.
  All the binaries are in place.
  All the deployment related Playbooks, Jenkins Pipeline jobs, Variables, Vault file.
  Take Jira tickets on your name and create subtasks based on the Runbook.
  Snapshot ticket should be created and send to Ashok.
  Verify all the services are up and running for all servers. And verify DB replication happening correctly.
  Verify ACS GUI is working properly before upgrade.
Deployment/Upgrade
  Run the Jenkins pipeline job with parameters.
Sanity Check
  After upgrade verify all the services are up and running.
  Verify DB replication happening correctly.
  Verify all ACS GUI is working properly after upgrade.

## Slide 9: ACS - Deployment Process Flow Cont..
TAF Job Execution
  We need to run TAF jobs in Jenkins
  Update the test results in Jira tickets.
Handover the Application to E2ESI team.
  E2ESI team validate the functional changes of latest release.

## Slide 10: Deployment Stages

## Slide 11: Access Details
Below accesses we need to raise for new joiners
  UIM account access
  VPN access[lab/prod]
  Service Access in UIM
    CNT-CIO-DC-MGT-GREEN : To access production instances from jump hosts
    CNT-ECX-JUMPHOSTS : access Jump Hosts
    CNTLABS-LGI-Users
  Jump servers access
  Crowd access
    Wiki access
    Jira access
    Bitbucket access
  Host Access - We need to raise host access for all PreProd & Production ACS servers. We can raise the access via bundles or we can raise individual server access.
  Jenkins URL access

## Slide 12: Point of Contacts
Component owner : Roman Reiss / Heimo Pleschiutschnig
Technical doubts : Martin Adelmann

## Slide 13: Start/Stop Procedure
Start MySQL service in both the DB Nodes :
  sudo /usr/sbin/chroot /app/opt/production_mysql_38 /etc/init.d/mysql start
Start axess_all_daemons service in all the NB/SB Nodes:
  sudo /usr/sbin/chroot /app/opt/production_mysql_38 /etc/init.d/axess_all_daemons start
Stop axess_all_daemons service in all the NB/SB Nodes:
  sudo /usr/sbin/chroot /app/opt/production_mysql_38 /etc/init.d/axess_all_daemons stop
Stop mysql service in both the DB Nodes :
  sudo /usr/sbin/chroot /app/opt/production_mysql_38 /etc/init.d/mysql stop